Monday, Feb 16

| Time | Activity | Lead | Participants |
| --- | --- | --- | --- |
| 10:00 AM | Kickoff Meeting | D Abeysinghe | All |
| 11:00 AM | Create Trello Board | D Abeysinghe | - |
| 2:00 PM | Start Requirements Document | Durgesh | - |

Tuesday, Feb 17

| Task | Assigned To | Due |
| --- | --- | --- |
| Complete Requirements Draft | Durgesh | End of day |
| Start Data Dictionary | Krishna | End of day |
| Research Security Requirements | Manikkuwadura | End of day |
| Create GitHub Repo | Sarfraj | End of day |

Wednesday, Feb 18

| Task | Assigned To | Due |
| --- | --- | --- |
| Review Requirements Draft | All (in meeting) | 11:00 AM |
| Finalize Requirements | Durgesh | 5:00 PM |
| Start Wireframes | Mehedi | End of day |

Thursday, Feb 19

| Task | Assigned To | Due |
| --- | --- | --- |
| Complete Data Dictionary | Krishna | 3:00 PM |
| Complete Security Analysis | Manikkuwadura | 3:00 PM |
| Continue Wireframes | Mehedi | End of day |