5cs024 week 1 goals.

Monday, Feb 16
Time	Activity	Lead	Participants
10:00 AM	Kickoff Meeting	D Abeysinghe	All
11:00 AM	Create Trello Board	D Abeysinghe	-
2:00 PM	Start Requirements Document	Durgesh	-

Tuesday, Feb 17
Task	Assigned To	Due
Complete Requirements Draft	Durgesh	End of day
Start Data Dictionary	Krishna	End of day
Research Security Requirements	Manikkuwadura	End of day
Create GitHub Repo	Sarfraj	End of day

Wednesday, Feb 18
Task	Assigned To	Due
Review Requirements Draft	All (in meeting)	11:00 AM
Finalize Requirements	Durgesh	5:00 PM
Start Wireframes	Mehedi	End of day

Thursday, Feb 19
Task	Assigned To	Due
Complete Data Dictionary	Krishna	3:00 PM
Complete Security Analysis	Manikkuwadura	3:00 PM
Continue Wireframes	Mehedi	End of day

Friday, Feb 20
Task	Assigned To	Due
Team Check-in Meeting	D Abeysinghe	10:00 AM
Submit Week 1 Report	D Abeysinghe	5:00 PM

Team.

Student Number	Name	Main Role	Sub Role
2454632	D Abeysinghe Mudiyanselage	Project / manager	Software Developer
2413072	Manikkuwadura De Silva	Security Consultant	Software Developer
2454327	Sarfraj Ahmad	Software Developer	Project Manager
2436217	Krishna Bhandari	Data Analyst	Business Analyst
2441994	Md Mehedi Hasan	Software Developer	Security Consultant
2504151	Durgesh Bin	Business Analyst	Data Analyst

Project Manager	D Abeysinghe Mudiyanselage

(Project Manager is the responsible for overall delivery)
Student Number	Contact Primary	Contact Secondary
2454632	07365665538	amdihandihan@gmail.com
2413072	07561697144	Mmmsd187@gmail.com
2454327	07570731804	ahmadsarfraj794613@gmail.com
2436217	07570430901	Krishhbhandari123@gmail.com
2441994	07415075068	Mehedi.hasan1923@outlook.com
2504151	07587323062	bindashdurgesh@gmail.com